## Slide 1
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 0: Strategic Definition
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 2
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 1: Preparation and Brief
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 3
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 2: Concept Design
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 4
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 3: Spatial Coordination
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 5
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 4: Technical Design
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 6
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 5: Manufacturing and Construction
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 7
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 6: Handover
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)

## Slide 8
RIBA Plan of Work
At Stage 1: What should a designer do/consider?
What should a Project Manager do/consider?
Stage 7: Use
Notes: Notes
Handout for recording group discussion if this exercise is re-introduced.
List is repeated on Slide 88
Incorporate DfMA principles into the Brief​
Understand Client BIM Expectation/Requirements​
Assess Design/Delivery Team Experience & Knowledge​
Set High Level Targets for DfMA Adoption (Time, Cost, Waste & Carbon Footprint)​
May be mandated for certain Types of Project for example:​
  Hotels for Standardisation, Consistency, Quality, Speed & Branding)​
  Student/Worker/Military Accommodation (Room Area Standards)