## Slide 1: Contracting with National Highways – Guide B: Using the NEC4: writing style and contract roles
27 February 2024
Issue 2

## Slide 2: Awareness Guides
We, the Contract Development and Assurance team (CD&A) within the Commercial and Procurement (C&P) Directorate of National Highways, have produced a series of Awareness Guides containing details on the conditions of contract and the Scope used in our contracts.
These Awareness Guides provide an introduction to common terms, requirements and background information on National Highways contracts. They are not intended to provide an in-depth explanation on all contractual terms or requirements.

## Slide 3: Awareness Guide learning outcomes
Understand the NEC4 writing style.
Understand the roles and responsibilities including those on the Client
Awareness Guide B:
25 minutes
Denotes the form of contract applicable to the role being described

## Slide 4
For Engineering and Construction Contracts (ECC) and Engineering and Construction Short Contracts (ECSC) the following terms are used: Client, Contractor, Project Manager (not used in ECSC), Supervisor, works, Provide the Works.
For Professional Service Contracts (PSC) and Professional Service Short Contracts (PSSC) the following terms are used: Client, Consultant, Service Manager (not used in PSSC), service, Provide the Service.
For Term Service Contracts (TSC) and Term Service Short Contracts (TSSC) the following terms are used: Client, Contractor, Service Manager (not used in TSSC), service, Provide the Service.
For Supply Contracts (SC) and Supply Short Contracts (SSC) the following terms are used: Purchaser, Supplier, Supply Manager (not used in SSC), goods and services, Provide the Goods and Services.
Framework Contract (FC) uses a variety of terms which are described in detail later in this Awareness Guide.
New Engineering Contract 4 (NEC4) key terminology

## Slide 5: NEC4 writing style

## Slide 6: NEC writing style
The NEC contracts have a writing style common across all forms of contract
This writing style is used in National Highways contract documents including the conditions of contract, the Scope and the Instructions for Tenderers (IfT).
The core principles of the NEC contract suite are flexibility, simplicity/clarity and a stimulus for good management.
The writing style used helps to meet these core principles by ensuring consistency across different forms of contract (e.g. ECC, PSC etc) and avoiding ambiguity.

## Slide 7: Correct writing style for NEC4 contracts
Capitalised words
  capitalised words are defined terms, for example the Completion Date as defined in the conditions of contract.
  if not defined in the conditions of contract or the NEC4 a definition should be provided in the Scope,
  nouns can also be capitalised with no definitions required,
  there should be no duplications of definitions between the NEC, conditions of contract and the Scope,
  capital letters at the start of each bullet point must not be used and
  text in tables should not be capitalised unless it is a defined term.
Italicised Words
  refer to terms identified in the Contract Data Part One and Two,
  examples include Contractor, the name of the Contractor will be stated in the Contract Data Part Two and
  no other terms in the Scope should be italicised.

## Slide 8: NEC terminology
Subcontractor(s):
  Applies to a named Subcontractor. This is a person or organisation who has a contract with the Contractor, Consultant or Supplier as defined in clause NEC4 clause 11.2.
subcontractor(s):
  These subcontractors are not Parties to the contract. All contractual duties to the Client remain with the Contractor/ Consultant/ Supplier
  Do not fall under the definition as stated in NEC4 clause 11.2. For example, labour only subcontract will not Provide the Works.

## Slide 9: Correct writing style for NEC4 contracts
Use gender neutral terminology, i.e., “its” not “their”, “his”, “hers”, “he” or “she”.
Do not refer to National Highways, use “Client” (or “Purchaser” for supply contracts), i.e. the Client does… NOT National Highways does…
Use the active tense e.g. “the Contractor provides a risk assessment” not “the Contractor shall produce a risk assessment”.
Never use “shall”, “must” or “will” when describing Contractor’s actions.
Never use : or ; unless in the title of a reference document.
Use bullet points not numbers.
A comma is used after each bullet point in a list, except the penultimate and last bullets.
The penultimate bullet in a list should end with an “and” or an “or” as appropriate with no comma required.
The final bullet point in a list must end with a full stop.
The Conditions of Contract and the Scope are implemented post award, therefore use Contractor, Consultant or Supplier and not tenderer.

## Slide 10: Reference documents
Documents referred to in the Scope are included in the reference documents (Annex 02).
Within the Scope the first mention of a document contained in the Scope should be referenced as being contained within the Scope. Subsequent references contain just the document title.
The reference documents will include all forms, legislation and published documents referred to in the Scope which the Contractor/Consultant/Supplier must utilise when Providing the Works/Service/Goods.
Provision of reference documents is to aid easy identification and reference by the Contractor/Consultant/Supplier and to confirm that they have access to all documents that are for information and which include obligations they need to comply with.
The name of the manual, book or reference document should be encased by inverted commas to identify it as the name of the document.

## Slide 11: Example of reference documents and defined terms
Reference document example from PSC
Defined terms example from TSC
Note: “red” text is optional and is included/amended at the discretion of the National Highways

## Slide 12: Correct writing style for NEC4 contracts
Issue | Do | Don’t
General formatting | use words for numbers up to and including nine and use digits for numbers from and including 10. | use “&” unless in an abbreviation or document title.
Tense | use the present tense for obligations e.g. the Contractor provides a risk assessment. | use past or future tense or use shall or must e.g. the Contractor shall produce a risk assessment.
Defined terms | check, understand and use key contract terms – e.g. Client, Purchaser Contractor, Consultant, Supplier, Project Manager, Service Manager, Service Manager works, service, goods and services etc, capitalise terms defined in the conditions of contract and italicise terms defined in the Contract Data. | use a company name or initials when referring to a Party to the contract or use upper case for the first letter of any other word (including tables) unless grammar requires it, e.g. proper nouns or use “tenderer”.

## Slide 13: Correct writing style for NEC4 contracts
Issue | Do | Don’t
Gender neutrality | use “it’ or ‘its”. | use “he/she” or “they”.
Punctuation | use full stops at the end of a sentence use “and” or “or” and use other punctuation in the normal way. | use “and/or”.
Lists | use bullet points (where appropriate), lowercase the first word of the bullet point unless it is a defined term or title, use a comma at the end of each bullet point except on the penultimate bullet where “and” or “or” should be used as appropriate and end the final bullet point with a full stop. | use a colon to introduce the list, uppercase the first word of the bullet point if it is an undefined term or use semi colons to introduce the list or at the end of each bullet point or use numbered bullet points.

## Slide 14: Correct writing style for NEC4 contracts
Issue | Do | Don’t
Acceptance / agreement | use “for acceptance” if there are objective acceptance criteria and use “for agreement” if the Client, Project Manager or Supervisor has discretion. | use “for approval” or use “reasons for non-acceptance”.
“So what?” | consider carefully the objective you are drafting for and make it clear and unambiguous as to the deliverable to be provided, work to be carried out or a target to be met. | draft vague requirements or obligations which do not go anywhere.

## Slide 15: Can you identify the twelve errors with the following example from an ECC Scope?
The tenderer’s price is deemed to include the following items
  Site Offices;
  Welfare Units,
  Temporary works and
  All other items required by the project manager or team leader.
The Contractor shall complete all Works as shown on the drawings
Question

## Slide 16: Can you identify the twelve errors with the following example from an ECC Scope?
The tenderer’s price is deemed to include the following items
  Site Offices;
  Welfare Units,
  Temporary works and
  All other items required by the project manager or team leader.
The Contractor shall complete all Works as shown on the drawings
Answer
The Contractor’s price includes the following items
  site offices,
  welfare units,
  temporary works and
  items for use by the Project Manager as defined in the Scope.
The Contractor completes the works as shown on drawing 001 and as specified in the Scope.
Question

## Slide 17: Key roles in NEC4

## Slide 18: Key roles
Key roles are defined in the Contract Data Part One and Part Two.
The contract refers to key roles (such as the Project Manager) not the name of the individual assigned to perform each role. This is so that if/when the individual performing the role (e.g. the Project Manager) changes during the contract, the contract documents do not need to be re-written.
The role is included throughout the NEC conditions of contract and cannot be replaced with contract specific alternatives (e.g. architect, tree surgeon etc).
The Client is the organisation commissioning the works or service i.e. National Highways.
The Purchaser is the organisation purchasing the goods and services i.e. National Highways (applicable to SC only)
The Project, Service or Supply Manager is a named individual administering and managing the contract. The Project, Service, or Supply Manager is named in the Contract Data.
The Client/Purchaser can have duties to perform in the contract Scope such as providing information to the Contractor whilst the Project Manager performs specific actions such as accepting the programme.

## Slide 19: There are key roles under NEC4 contracts
 | ECC | ECSC | PSC | PSSC | TSC | TSSC | SC | SSC | FC
Client |  |  |  |  |  |  |  |  | 
Purchaser |  |  |  |  |  |  |  |  | 
Client’s Representative |  |  |  |  |  |  |  |  | 
Project Manager |  |  |  |  |  |  |  |  | 
Service Manager |  |  |  |  |  |  |  |  | 
Supply Manager |  |  |  |  |  |  |  |  | 
Supervisor |  |  |  |  |  |  |  |  | 
Contractor |  |  |  |  |  |  |  |  | 
Consultant |  |  |  |  |  |  |  |  | 
Supplier |  |  |  |  |  |  |  |  | 
Subcontractor/ subcontractor |  |  |  |  |  |  |  |  | 
Adjudicator |  |  |  |  |  |  |  |  | 
Senior Representatives |  |  |  |  |  |  |  |  | 
Note that framework roles relate to the ECC, PSC, TSC or SC contracts as appropriate and not all roles will be included in the same framework contract

## Slide 20: Client side roles in NEC4

## Slide 21: Client
The Client is a Party in the contract, identified in the Contract Data Part One.
National Highways is always referred to as the Client.
The Client instructs the Contractor/Consultant through the constraints and requirements of the Scope.
The Client is used when referring to the organisation, the Project/Service Manager refers to an individual. For example a document may be accepted by the Project/Service Manager or provided by the Client.
ECC, PSC, TSC, FC
The Client’s Key Duties
Provides access and use of the Site, Acts in the spirit of mutual trust and co-operation, Provides what is required by the Scope, Works within the times shown on the Accepted Programme, Responsible for the Scope provided to the Contractor/Consultant, May terminate the contract (for reasons listed in the conditions of contract) and, Takes over the works/service at Completion.
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 22: Client – short form of contracts
Short form of contracts do not include a Project or Service Manager.
The duties of the Project or Service Manager are therefore performed by the Client.
ECSC, PSSC and TSSC
The Client’s Key Duties
Provides access and use of the Site, Acts in the spirit of mutual trust and co-operation, Provides what is required by the Scope, Responsible for the Scope provided to the Contractor/Consultant, May terminate the contract (for reasons listed in the conditions of contract), Notifies the Contractor/Consultant of a Defect, Replies to communications from the Contractor/Consultant, Accept Contractor’s quotations for compensation events or carry out its own assessment, and Takes over the works/service at Completion.
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 23: Purchaser
The Purchaser is a Party in the contract, identified in the Contract Data Part One.
National Highways is always referred to as the Purchaser in supply contracts.
The Purchaser instructs the Supplier through the constraints and requirements of the Scope.
The Purchaser is used when referring to the organisation, the Supply Manager refers to an individual. For example a document may be accepted by the Supply Manager or provided by the Purchaser.
SC
The Purchaser’s Key Duties
Acts in the spirit of mutual trust and co-operation, Provides what is required by the Scope, Works within the times shown on the Accepted Programme, Responsible for the Scope provided to the Supplier, and May terminate the contract (for reasons listed in the conditions of contract).
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 24: Purchaser – short form of contract
The short form of contract does not include a Supply Manager.
The duties of the Supply Manager are therefore performed by the Purchaser.
SSC
The Purchaser’s Key Duties
Acts in the spirit of mutual trust and co-operation, Provides what is required by the Scope, Responsible for the Scope provided to the Supplier, May terminate the contract (for reasons listed in the conditions of contract), Notifies the Supplier of a Defect, Replies to communications from the Supplier, and Accept Supplier’s quotations for compensation events or carry out its own assessment
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 25: Client’s Representative
The Client’s Representative is named in Contract Data Part One.
The Client’s Representative undertakes the duties of the Client, for example, allocating work to the Contractor/Consultant.
FC

## Slide 26: Project Manager
ECC and FC
Note: This is not a full list of all duties
General Duties | Plan | Quality | Change Management | Payment | Risk Management
Act as stated in the contract and in a spirit of mutual trust and cooperation (clause 10.2). Communicate and issue documents as required by the contract. | Monitor the Contractor’s planned and actual Completion Date. Review and accept plan submissions. | May change the Scope to accept a Defect. | Manage the compensation event process to ensure the Contractor is compensated for Client-initiated change on the project. Ensure the Contractor notifies compensation events in good time so that the Client is not disadvantaged. | Assess payment after each assessment interval. | With the Contractor, uses the early warning procedure to identify and manage risk.
The Project Manager is a named individual in the Contract Data Part One.
The Project Manager is supported by the project team to undertake all the duties as described in the contract.

## Slide 27: What are the differences between the Client and the Project Manager in ECC?
Question

## Slide 28: What are the differences between the Client and the Project Manager in ECC?
Answer
The Client is a Party to the contract, the Project Manager is not.
The Client is the organisation (National Highways) named in Contract Data Part One.
The Project Manager is an individual named in Contract Data Part One, performing duties and actions detailed in the contract.
The Project Manager is responsible for managing the contract including duties such as review and acceptance of documents.
The Client’s duties are more general (such as providing access to the Site or providing specific documentation).

## Slide 29: Service Manager
PSC
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
General Duties | Plan | Quality | Change Management | Payment | Risk Management
Act as stated in the contract and in a spirit of mutual trust and cooperation (clause 10.2). Communicate and issue documents as required by the contract. | Monitors the delivery of the Consultant’s plan. Review and accept plan submissions. | Notify the Consultant of Defects. | Manage the compensation event process to ensure the Consultant is compensated for any Client-initiated change about the service. Ensure that the Consultant notifies compensation events timeously so that the Client is not disadvantaged. | Assess payment after each assessment interval. Assess and certify the final amount due. | With the Consultant, uses the early warning process to help identify and manage risk.
The Service Manager is a named individual in the Contract Data Part One, responsible for all aspects of the contract.

## Slide 30: Service Manager
TSC
General Duties | Plan | Quality | Change Management | Payment | Risk Management
Act as stated in the contract and in a spirit of mutual trust and cooperation (clause 10.2). Communicate and issue documents as required by the contract. Administer Task Orders. Act as Quantity Surveyor or appoint someone else. | Monitors the delivery of the Consultant’s plan. Review and accept plan submissions. Review and accept the Task Order programme. | Undertake and watch tests and inspections. Notify and manages the list of Defects. Monitor Task Order requirements for quality. | Manage the compensation event process to ensure the Contractor is compensated for any Client-initiated change about the service. | Assess payment after each assessment interval. Assess and certify the final amount due. Assess payment for Task Orders. | With the Contractor, uses the early warning process to help identify and manage risk. Use Task Orders to allocate work.
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
The Service Manager is a named individual in the Contract Data Part One, responsible for all aspects of the contract.

## Slide 31: Supply Manager
SC
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
General Duties | Plan | Quality | Change Management | Payment | Risk Management
Act as stated in the contract and in a spirit of mutual trust and cooperation (clause 10.2). Communicate and issue documents as required by the contract. | Monitors the delivery of the Supplier’s plan. Review and accept plan submissions. | Notify the Supplier of Defects. | Manage the compensation event process to ensure the Supplier is compensated for any Purchaser-initiated change about the goods and services. Ensure that the Supplier notifies compensation events timeously so that the Purchaser is not disadvantaged. | Assess payment after each assessment interval. Assess and certify the final amount due. | Use and encourage the Supplier to use the early warning process to help identify and manage risk.
The Service Manage is a named individual in the Contract Data Part One, responsible for all aspects of the contract.

## Slide 32: Supervisor
The Supervisor is a named individual in the Contract Data Part One.
The Supervisor ensures that the Contractor delivers what the Client has specified in the Scope and what is required by the conditions of contract and applicable law.
General Duties | Defects | Tests and Inspections
Act as stated in the contract and in a spirit of mutual trust and co-operation (clause 10.2). Communicate and issue documents as required by the ECC. Carries out duties formally delegated to them from the Project Manager, by the Project Manager. | Notify Defects and carry out searches. Issues the Defect Certificate to the Contractor and the Project Manager. Take account of Defects at Completion and the defects date. | Witness tests and inspections carried out by the Contractor. Monitor the quality of work on site. Carry out Supervisor tests and inspections and notify the Contractor of the results.
ECC
Note: This is not a full list of all duties

## Slide 33: Delegation
After notifying the Contractor, the Project Manager or Supervisor may delegate any of their actions and may cancel any delegation.
For example, the Project Manager may delegate all of its duties to the Supervisor. This would allow the Supervisor to assess compensation events or accept a Contractor’s programme.
The Project Manager may choose to retain some duties such as issuing a termination certificate or changing the Scope.

## Slide 34: Who is responsible for issuing the Defects Certificate in an ECC? And who should this be issued to?
Question…
Question
Project Manager
Supervisor
Client
Contractor

## Slide 35: Who is responsible for issuing the Defects Certificate in an ECC? And who should this be issued to?
Answer
The Supervisor issues the Defects Certificate (unless the Supervisor formally delegates this duty).
It should be issued to the Contractor and Project Manager.
Project Manager
Supervisor
Client
Contractor

## Slide 36: Supplier side roles in NEC4

## Slide 37: Contractor
The Contractor is a Party in the contract, identified in the Contract Data Part Two.
The Contractor must Provide the Works in accordance with the conditions of contract, Scope and any constraints on how they should provide it.
ECC & TSC
General Duties | Submissions and applications
Provides key persons, Complies with Scope requirements and conditions of contract, Complies with the Framework Information (if applicable), Proposes subcontractors, Provides insurances as stated in the contract and, Submits early warnings as soon as they become aware of any matter which could impact the Price, Key Dates or performance. | Prepares and submits the required plans including the business continuity plan and the quality plan, Submits the programme/Contractor’s Plan for acceptance, Makes application for payment, Submits particulars of its design as the Scope requires and, Submits the names of key persons, relevant qualifications and experience to the Project Manager / Service Manager.
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 38: Contractor – short form of contracts
The Contractor is a Party in the contract, identified in the Contract Data.
The Contractor must Provide the Works in accordance with the conditions of contract, Scope and any constraints on how they should provide it.
ECSC & TSSC
General Duties | Submissions and applications
Complies with Scope requirements and conditions of contract, Proposes subcontractors, Provides insurances as stated in the contract and, Submits early warnings as soon as they become aware of any matter which could impact the Price, Key Dates or performance. | Prepares and submits the required plans including the business continuity plan and the quality plan if required, Submits the programme/Contractor’s Plan for acceptance, Makes application for payment, and Submits particulars of its design as the Scope requires.
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 39: Consultant
The Consultant is a Party in the contract, identified in the Contract Data Part Two.
The Consultant must Provide the Service in accordance with the conditions of contract, Scope and any constraints on how they should provide it.
PSC
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
General Duties | Submissions and applications
Comply with Scope requirements and conditions of contract, Provides insurances as stated in the contract and, Submit early warnings as soon as they become aware of any matter which could impact the Price, Key Dates or performance. | Prepare and submit the required plans including the business continuity plan and the quality plan, Submit the Programme for acceptance, Makes application for payment and, Submits and notifies the Service Manager of early warning notices and potential compensation events.

## Slide 40: Consultant – short form of contracts
The Consultant is a Party in the contract, identified in the Contract Data.
The Consultant must Provide the Service in accordance with the conditions of contract, Scope and any constraints on how they should provide it.
PSSC
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
General Duties | Submissions and applications
Comply with Scope requirements and conditions of contract, Provides insurances as stated in the contract and, Submit early warnings as soon as they become aware of any matter which could impact the Price, Key Dates or performance. | Prepare and submit the required plans including the business continuity plan and the quality plan if required, Submit the Programme for acceptance, Makes application for payment and, Submits and notifies the Client of early warning notices and potential compensation events.

## Slide 41: Supplier
The Supplier is a Party in the contract, identified in the Contract Data Part Two.
The Supplier must Provide the Goods and Services in accordance with the conditions of contract, Scope and any constraints on how they should provide it.
SC
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
General Duties | Submissions and Applications
Comply with Scope requirements and conditions of contract, Provides insurances as stated in the contract, Works in collaboration with the Purchaser’s supply chain and, Submit early warnings as soon as they become aware of any matter which could impact the Price, Key Dates or performance. | Prepare and submit the required plans including the business continuity plan and the quality plan if specified in the Scope, Submit the Programme for acceptance if specified in the Scope and, Makes application for payment if specified in the Scope.

## Slide 42: Supplier – short form of contracts
The Supplier is a Party in the contract, identified in the Contract Data.
The Supplier must Provide the Goods and Services in accordance with the conditions of contract, Scope and any constraints on how they should provide it.
SSC
General Duties | Submissions and applications
Complies with Scope requirements and conditions of contract, Proposes subcontractors, Provides insurances as stated in the contract and, Submits early warnings as soon as they become aware of any matter which could impact the Price, Key Dates or performance. | Prepares and submits the required plans including the business continuity plan and the quality plan if required, Submits the Programme for acceptance, and Makes application for payment.
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party

## Slide 43: Supplier
The Supplier is a Party in the contract, identified in the Contract Data Part Two
The Supplier must Provide the Works or Service in accordance with the conditions of contract, Framework Information, Scope and any constraints on how they should provide it.
FC
Note: This is not a full list of all duties. Duties shown in bold are the key unique duties of this Party
General Duties | Submissions and Applications
Comply with Framework Information requirements and conditions of contract, Provides insurances as stated in the contract and, Works in collaboration with the Client’s supply chain | Prepare and submit the required plans including the business continuity plan and the quality plan if specified in the Framework Information.

## Slide 44: Other roles in NEC4

## Slide 45: Senior Representatives
The Senior Representatives of the Client/Purchaser are identified in the Contract Data Part One and provide specialist knowledge when required. They attempt to resolve disputes before they reach adjudication.
The Senior Representatives of the Client/Purchaser are senior staff, who are not directly involved in the detail of the contract so that they can take an objective view.
NEC4 does not necessitate the use of the Client/Purchaser’s Senior Representatives but provides this as an option.
ECC, PSC, TSC & SC

## Slide 46: Adjudicator
Disputes must be referred to adjudication before being referred to arbitration.
The Adjudicator makes decisions when either contracting Party refers a dispute to them. They are impartial and provide decisions on disputes within stated time limits. If any of the Parties does not accept the decision, they may take the dispute to tribunal.
Adjudicator’s fees should be shared by the Parties unless otherwise stated.
Normally appointed by the Institution of Civil Engineers as their nominating body. The Adjudicator is the person chosen by the Parties from an agreed list of adjudicators published by the Institution of Civil Engineers.
Clauses related to resolving and avoiding disputes are main option W1, W2 or W3 in the NEC4 conditions of contract for ECC, PSC and TSC.
ECC, PSC, TSC & SC

## Slide 47: Key persons (roles required by National Highways)
key persons are not included in SC and SSC.
For other forms of contract, National Highways may dictate key persons to be named by the Contractor/Consultant within Contract Data Part Two.
Example roles include:
  Communications manager,
  Commercial manager,
  Environmental manager,
  Health and safety manager and,
  Framework director.
The Contractor/Consultant submits CVs for the key persons identified within Contract Data Part Two as part of its tender submission. CVs are often assessed in the quality submission during tender.
ECC, ECSC, PSC, PSSC, TSC & TSSC

## Slide 48: Awareness Guide learning outcomes recap
You should now:
Understand the NEC4 writing style.
Understand the roles and responsibilities including those on the Client

## Slide 49: For further questions please visit
Notes: We hope you found this Awareness Guide useful. For further information including access to the latest model contract documents please visit the website shown on the screen.

## Slide 50
“Black” text: text in the model contract documents which may not be amended without agreement of CD&A. For further details see Awareness Guide 3.
Commercial Delivery (CD): team within National Highways.
Conditions of contract: the contract clauses including NEC4 and National Highways Z clauses.
Contract Data: forms part of the conditions of contract.
Contract Development and Assurance (CD&A)
Glossary of terms

## Slide 51
Defect: part of the service or works not in accordance with the Scope.
defect: shortcoming or imperfection in an asset (e.g. pothole).
Defined terms (capitalised): definition of term provided in NEC contract, National Highways Clause Z1 or Annex 01 of the Scope.
Design Manual for Roads and Bridges (DMRB): Design standards applicable to the Strategic Road Network.
Identified terms (italics): terms identified in Contract Data Parts One and Two e.g. Contractor, Site.
Model contract document: contract documents incorporating National Highways standard requirements.
Glossary of terms

## Slide 52
New Engineering Contract (4th edition) (NEC4): suite of contracts published by the ICE which includes:
  ECC: Engineering and Construction Contract,
  ECSC: Engineering and Construction Short Contract,
  PSC: Professional Service Contract,
  PSSC: Professional Service Short Contract,
  TSC: Term Service Contract,
  TSSC: Term Service Short Contract,
  FC: Framework Contract,
  SC: Supply Contract, and
  other contracts within the NEC4 suite are rarely used by National Highways.
Glossary of terms

## Slide 53
Operational Guidance Note (OGN): national guidance relating to the operation of the Strategic Road Network.
Procurement Delivery Group (PDG): National Highways group which steers the development of the Commercial and Procurement Strategy (CPS).
Procurement Division (PD): team within National Highways.
“Red” text: text in the model contract documents which may be altered by the Compiler. For further details see Awareness Guide 3.
Selection Questionnaire (SQ): questionnaire used during tender.
Small and Medium-sized Enterprises (SMEs): small and medium sized suppliers to National Highways.
Glossary of terms

## Slide 54
Strategic Road Network (SRN): highway network managed by National Highways.
Task Order: used in some Framework Contracts to define a piece of work awarded to the Contractor e.g. undertake a survey or design a new junction.
Tribunal: form of dispute resolution (e.g. arbitration or adjudication).
Work Order: used in some Framework Contracts to define a piece of work awarded to the Contractor. E.g. undertake a survey or design a new junction.
Z Clauses: clauses written by the Client which add to, remove, replace or amend existing NEC contract clauses.
Glossary of terms